Minutes PRJ2\_1 20-03-2015

Date: 20.03.2015

Location: Campus Venlo

File: prj21\_group8 \_minutes\_20150320.doc

First meeting

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| ***Name*** | *Short* | *Minutes* | *Participant* | *To be informed* |
| Chris Backes | BAC |  | O | Kicked |
| Jurian Janssen | JAN | X | X |  |
| Schahab Kaiumi | KAI |  | X |  |
| Nithilan Kanesamoorthy | KAN |  | X |  |
| Herm Lecluse | LEC |  | X |  |
| Bas de Weerd | WEE |  | X |  |

Agenda

| ***#*** | ***Topic*** | ***What*** | ***Who*** | ***Deadline*** |
| --- | --- | --- | --- | --- |
| 1 | Finishing the views | Action | KAN | Mar20 |
| 2 | Presentation for the CEO | Action | LEC  KAI | Mar18 |
| 3 | Creating more windows and views | Action | ALL | Mar23 |
| 4 | Planning gui-prototype | Action | KAN | Mar21 |
| 5 | Truckdriver gui-prototype | Action | JAN | Mar22 |
| 6 | CEO gui-prototype | Action | WEE | Mar22 |
| 7 | Businesssupport gui-prototype | Action | LEC | Mar22 |
| 8 | Improve gui prototype o&i | Action | KAI | Mar22 |

A presentation of the first version of the windows was scheduled with the CEO and will take place at 4pm this afternoon.

A conflict arose between Shahab and Nithi about the windows and the views. It seemed not to be clear who had to do which part. As a result Nithi had no deliverables. Shahab finished all the windows. Mr Dorssers and Mr Monsieur were informed of this situatio. Shahab's and nithi's comments on the situation will be added to this file at a later date.

Schahab´s comment to this:

On monday the 16th of march we decided as a group to split up the paperwork and the GUI prototype for the order and invoice department. The GUI prototype got left for Nithilan and me to do until Friday the 20th. On Wednesday Nithilan came to me and asked how to solve this task. I replied that i wouldn´t know because the user object model and the datamodel description weren´t finished correctly yet. As Mr. van Odenhoven confirmed to me on Thursday the 19th. The user object model has been corrected on Friday by Herm in contrast to the datamodel description which had to be done by Nithilan three weeks ago. After we couldn´t arrive at an agreement Nithilan suggested to devide this task. I replied that it´s not possible to devide this task but to prepare two different versions for Friday to present. After that we still could decide which version should be taken or even think about a combination of those.

He agreed.

On Friday Nithilan divlivered nothing and blamed it on me that he didn´t finish or even start his task.

His alibi was that one of us in the end would have wasted his time because only one version would be taken.

End of Schahab´s comment.